Sales EDW

DQ Strategy

| REVISION HISTORY |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Ver. | Description of Change | Author | Date | Approved |  |
|  |  |  |  | Name | Effective Date |
| 0.1 | Initial draft | Nataliia Homon | 22/04/2026 |  |  |

| Abbreviations and Acronyms |  |
| --- | --- |
| EDW | Enterprise Data Warehouse |
| ETL | Extract, Transform, Load |
| BI | Business Intelligence |
| DQ | Data Quality |
| UAT | User Acceptance Test |
| GUI | Graphical User Interface |
| QA | Quality Assurance |
| KPI | Key Performance Indicator |
| SQL | Structured Query Language |

Contents

SALES EDW

1. Introduction

1.1 Document Goal and Scope

1.2 Target Audience

2. Overall Strategy

3. Scope of Work

4. Entry Criteria

4.1 Entry Criteria Required to Start Testing Activities

4.2 Risks

5. Test Approach

5.1 Testing Methods and Techniques

5.1.1 Functional Testing

5.1.2 Non-Functional Testing

5.1.3 User Acceptance Testing (UAT)

5.1.4 Change-related Testing (Regression & Retesting)

6. Test Levels

6.1 Smoke Testing

6.2 Critical Path Testing

6.3 Extended Testing

6.4 Test Execution Order

Introduction

Document Goal and Scope

The document describes strategy and techniques for testing a reporting solution. It provides insight into what activities and steps within the activities are needed to ensure that the solution provides end users with the correct data.

Target audience

The document is to be used by:

- EPAM Development and Testing Team as a guideline of what needs to be tested, how it needs to be tested, what tools are to be used, what acceptance criteria are to be used, etc.

- Customer Team – to verify that all the essential testing requirements are covered and that proposed strategies and techniques cover the testing requirement.

OVERALL STRATEGY

The testing strategy for the EDW Sales BI solution is focused on ensuring high data quality and correct functionality of the Power BI dashboards through a structured and sequential testing approach.

The solution follows a layered data architecture:

Sources → Landing → EDW → Power BI Reports

Each layer is responsible for a specific part of data processing, while the QA activities described in this document are primarily focused on the BI (reporting) layer, with additional validation of data coming from upstream systems.

Testing will be performed using a risk-based approach, focusing on the most critical business dashboards (Sales, Cost, Stocks).

The main objective of this testing strategy is to ensure that:

- Power BI dashboards accurately reflect the data stored in EDW

- Business logic, calculations, and KPIs are implemented correctly

- Dashboards provide reliable and consistent information for business users

- The solution meets both functional and non-functional requirements

- Data inconsistencies and defects are identified as early as possible

SCOPE OF work

The scope of QA activities is defined to verify the quality of the following 3 BI Power BI dashboards in the given priority:

- Power BI dashboard “Sales”

- Power BI dashboard “Cost”

- Power BI dashboard “Stocks”

Scope of Testing within BI Layer

- data validation between EDW and Power BI dashboards,

- functional verification of dashboard features,

- non-functional verification of the dashboards,

- regression and retesting activities after changes or bug fixing.

Team 1 is responsible for source-side data delivery, Team 2 is responsible for Landing and EDW preparation, and the BI team is responsible for report validation and report quality verification. Therefore, the main QA focus is on validating that the data prepared upstream is correctly presented in Power BI dashboards and that dashboards behave according to requirements.

Entry criteria

Entry criteria required to start testing activities

- Functional requirements for all 3 dashboards are defined and approved

Business logic, calculations, filters, expected KPIs, drill-down behavior, and dashboard structure should be available and agreed upon.

- Data mapping is available and finalized

Mapping between source fields / EDW objects and Power BI report fields, measures, dimensions, and calculations should be documented.

- Data is loaded to EDW and is available for validation

The BI team should have access to stable EDW data that is already processed and ready for reporting.

- Power BI dashboards are deployed to the test environment

Dashboards “Sales”, “Cost”, and “Stocks” must be published and available for QA verification in the testing environment.

- Test environment is ready and accessible

QA should have access to:

Power BI test workspace,

EDW/database,

required credentials,

test accounts with appropriate security roles.

- Required test artifacts are prepared

Test checklist / test cases / validation scenarios for data and report verification should be prepared before execution starts.

- Source data period and test dataset are stable

The data period used for validation should be known and frozen enough for comparison, so that test results are consistent.

- ETL load is completed successfully

The latest ETL cycle from Sources to Landing and EDW should be completed without critical failures before report testing begins.

- Known blockers from upstream teams are resolved or communicated

If Team 1 or Team 2 has open critical issues affecting data readiness, these should be clarified before QA starts full validation.

- Dashboard build passed basic smoke readiness

Dashboards should at least open successfully, load visuals, and be available for further detailed testing.

Risks

| # | Risk | Severity | Risk Description | Resolution |
| --- | --- | --- | --- | --- |
| 1 | Data discrepancies between EDW and Power BI dashboards | High | Incorrect data displayed in dashboards; wrong business decisions; loss of trust in reports | Perform data validation between EDW and Power BI using SQL queries; investigate discrepancies with upstream teams |
| 2 | Incorrect ETL processing | High | Data is incorrectly loaded or transformed from Sources → Landing → EDW, leading to incorrect reporting | Validate data at EDW level; involve data/ETL team; verify transformations against mapping documentation |
| 3 | Frequent requirement changes | High | Rework of test cases and dashboards; delays in testing; inconsistencies in expected results | Freeze requirements before testing; align changes with stakeholders; update test documentation accordingly |
| 4 | Missing or incomplete mapping documentation | High | Difficulties in validating data fields, measures, and calculations; risk of incorrect validation | Ensure mapping documentation is completed and approved before testing |
| 5 | Unstable test environment | Medium | Delays in testing due to environment issues (Power BI access, DB connectivity, refresh failures) | Ensure environment readiness before testing; coordinate with support teams |
| 6 | Insufficient or incomplete test data | Medium | Some scenarios cannot be validated; incomplete test coverage | Ensure availability of representative test data; request additional data if needed |
| 7 | Incorrect aggregation or calculation logic in dashboards | High | Incorrect KPIs, totals, or business metrics | Validate calculations against EDW and requirements; review DAX/measures |
| 8 | Security / access issues | Medium | Users may see incorrect or unauthorized data | Validate role-based access; test with different user roles |
| 9 | Performance issues | Medium | Slow dashboard loading, poor user experience | Perform performance testing; optimize queries and visuals |
| 10 | Dependency on upstream teams | Medium | Delays in issue resolution if root cause is in Sources or EDW | Establish clear communication with upstream teams; track issues properly |
| 11 | Inconsistency between dashboards (Sales, Cost, Stocks) | Medium | Different dashboards show conflicting data for the same entities | Perform cross-dashboard validation; align KPIs and shared dimensions |
| 12 | Regression after fixes | Medium | New changes break existing functionality | Perform regression testing after fixes and changes |

Test approach

Testing Methods and Techniques

The following testing approaches will be applied during the verification of the BI solution:

- Manual testing — main testing method for dashboards, used to verify data correctness, functionality, and user interaction with reports

- Black-box testing — validation based on inputs and outputs without knowledge of internal implementation, focusing on business requirements

- Grey-box testing — partial validation using knowledge of the data structure and data flow (e.g., EDW, ETL processes)

- Positive testing — verifying correct system behavior with valid inputs and expected user actions

- Negative testing — verifying system behavior under invalid, unexpected, or edge-case conditions

Functional Testing

Definition:
Functional testing ensures that the system works according to defined business requirements and specifications. It verifies that all features, calculations, and data processing logic function correctly from the end-user perspective.

Scope of testing:
Within the BI solution, functional testing will include:

- Verification of data correctness in Power BI dashboards

- Validation of calculations, KPIs, and aggregations (totals, averages, cumulative values)

- Verification of filters, slicers, and their impact on data

- Validation of drill-down, drill-through, and navigation functionality

- Verification of interactions between visuals (cross-filtering)

- Validation of dashboard behavior according to business requirements

Additionally, functional testing will include:

- Data completeness verification — ensuring all expected data is loaded and displayed

- Data transformation verification — ensuring data is correctly aggregated and transformed according to business rules

- Data quality verification — ensuring data is accurate, consistent, and within expected ranges

- Ad-hoc Testing

Definition:
Ad-hoc testing is an informal functional testing approach based on tester experience and intuition, without predefined test cases.

Scope of testing:

- Exploratory validation of dashboards

- Identification of unexpected issues not covered by test cases

- Testing of random scenarios and combinations

- Quick checks based on tester assumptions

Purpose:
To discover defects that are not identified through structured functional testing.

Non-Functional Testing

Definition:
Non-functional testing verifies system attributes that are not directly related to functionality, such as performance, usability, and security. It ensures that the system operates efficiently and provides a good user experience.

Scope of testing:
Within the BI solution, non-functional testing will include:

- Performance testing

  - Verification of dashboard load time

  - Validation of responsiveness of filters and visuals

  - Ensuring acceptable performance under normal usage conditions

- GUI (Usability) testing

  - Verification of layout, alignment, and readability of dashboards

  - Validation of labels, titles, and formatting (numbers, dates, currency)

  - Ensuring dashboards are user-friendly and intuitive

- Security testing

  - Verification of user access rights

  - Validation of role-based access (if applicable)

  - Ensuring users can only see data they are authorized to access

User Acceptance Testing

User Acceptance Testing (UAT) will be performed by business users to validate that the dashboards meet business requirements and are ready for production use.

Scope:

- validation of key business scenarios

- confirmation of KPI correctness and business logic

- verification that dashboards (Sales, Cost, Stocks) meet user expectations

QA team supports UAT by providing stable builds, fixing defects, and assisting with issue investigation.

Change-related Testing (Regression & Retesting)

Definition:
Change-related testing ensures that changes, bug fixes, or new features do not negatively impact existing functionality and that previously identified defects are properly resolved.

Scope of testing:

- Regression testing

  - Verification that existing dashboard functionality remains unchanged after updates

  - Validation that previously working features are not broken

  - Ensuring consistency across all dashboards (Sales, Cost, Stocks)

- Retesting (Confirmation testing)

  - Verification that reported defects have been fixed

  - Validation that expected results are achieved after fixes

  - Ensuring no related issues remain after defect resolution

- 5.2 Test Levels

Testing of the BI solution will be performed using a structured approach based on defined test levels. Each level represents a different depth of verification and is executed sequentially.

- 5.2.1 Smoke Testing

Definition:
Smoke testing is a preliminary level of testing performed to verify that the basic functionality of the dashboards is working and the system is stable enough for further testing.

Scope of testing:

- Verification that dashboards open successfully

- Validation that main pages and visuals are displayed

- Verification that key filters and slicers are available

- Basic navigation between report pages

- No critical errors during initial load

Purpose:
To confirm that the system is ready for detailed testing.

Expected Result:
If smoke testing fails, further testing activities are suspended until critical issues are resolved.

- 5.2.2 Critical Path Testing

Definition:
Critical Path Testing focuses on verifying the most important business scenarios that are essential for the system functionality.

Scope of testing:

- Validation of key KPIs and business metrics

- Verification of main user flows (e.g., filtering data, viewing reports, navigation)

- Validation of core functionality in Sales, Cost, and Stocks dashboards

- Verification of main data flows and key report elements

Purpose:
To ensure that the most critical business functionality works correctly.

- 5.2.3 Extended Testing

Definition:
Extended Testing is a deeper level of testing that covers additional and non-standard scenarios, including edge cases and less frequently used functionality.

Scope of testing:

- Validation of edge cases and boundary conditions

- Verification of unusual or complex filter combinations

- Testing of rare or non-typical user scenarios

- Validation of data behavior under different conditions

Purpose:
To ensure system stability and correctness beyond standard use cases.

- 5.2.4 Test execution order:

1. Smoke Testing

2. Critical Path Testing

3. Extended Testing

4. Regression Testing

5. Retesting